# FiscalNote Ticket Tracker — Build Plan

Sep 25, 2026 · @Quynh Nhu Dang

## Goal

Build a small support-ticket tracker that mirrors what FiscalNote's Associate Software Engineer actually does day-to-day: intake a client issue, triage it, escalate it to engineering, and track it to resolution. The point isn't a flashy app — it's a project you can speak to in an interview that answers every technical screening question on the application honestly:

- Scripting / software development experience

- Familiarity with .NET and C# (or other OOP languages)

- Familiarity with cloud environments and Linux/Unix (AWS, Bash, nginx)

- Familiarity with building and testing HTML email newsletters across email clients

- Early coding skills and interest in Generative AI / LLM technologies

Scope target: buildable in about a week of evenings, not a production system.

## Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Angular | Named directly in the FiscalNote JD; closest gap to close vs. your React background |
| Backend | C# / ASP.NET Core Web API | Reuses what you already know from Portfolio Tracker API; answers the .NET/C# question directly |
| Database | SQL Server (or PostgreSQL if MSSQL setup is painful locally) | Relational DB experience, matches the MSSQL mention in the JD |
| Auth | Simple email/password or a stub | Not tested by the application questions — keep it minimal |
| Email | Custom HTML templates sent via SMTP (SendGrid free tier or Mailtrap for testing) | Directly answers the HTML email newsletter question |
| Deployment | AWS EC2 (Ubuntu/Linux) + nginx as reverse proxy | Directly answers the Linux/Unix, AWS, nginx question |
| Optional AI layer | OpenAI or Claude API for ticket triage suggestions | Answers the GenAI/LLM interest question; ties to your Medtronic GPT-pipeline bullet |

Fallback: if Angular feels like too much new syntax this week, plain HTML/CSS/vanilla JS for the frontend is still legitimate — arguably a more literal match to "debug websites... using HTML, CSS, and JavaScript" from the JD's day-to-day description.

## Core Feature Scope

- Ticket intake — a form to submit a client issue (title, description, category: bug/question/data-fix, priority)

- Ticket list/queue — filterable by status (open/in-progress/escalated/resolved) and priority

- Ticket detail view — resolution notes, internal comments, status history

- Escalation flow — marking a ticket "escalated to engineering" triggers the HTML email (see below)

- Basic auth — support agent login only; no need for role-based permissions or multi-tenant complexity

- Simple search — by ticket ID, client name, or keyword in description (this is what exercises your SQL skills the most — a couple of indexed, parameterized queries rather than ORM-only lookups)

Keep the UI plain — a table-based queue and a detail page is enough. Polish time is better spent on deployment and email testing (below), since those are the two application-question gaps.

## Deployment: AWS + Linux + nginx

This is the section most likely to get skipped under time pressure — don't skip it, it's the only thing on the list answering the cloud/Linux/nginx question.

- Spin up a free-tier AWS EC2 instance running Ubuntu (t2.micro/t3.micro is free-tier eligible)

- SSH in, install .NET runtime, and publish your API there directly (not through a managed PaaS like Azure App Service or Elastic Beanstalk — the point is touching the Linux box yourself)

- Install and configure nginx as a reverse proxy in front of the .NET app (Kestrel listens locally, nginx handles the public-facing port 80/443)

- Write a small Bash script to automate deployment (pull latest build, restart the service, reload nginx) — even 10 lines counts as "Bash experience" you can speak to

- Point your Angular frontend's API calls at the EC2 public IP or a free domain (e.g., via Route 53 or a free DNS service)

Budget: an evening or two, most of it spent on nginx config syntax and Linux file permissions the first time through.

## HTML Email Newsletter Feature

The JD asks specifically about HTML email newsletters that "function and look great across various email clients" — this is a notoriously finicky skill (table-based layouts, inline CSS only, no modern flexbox/grid) that most candidates never touch. Building it deliberately is a real differentiator.

- Build the "ticket escalated" notification as an actual HTML email template — use table-based layout and inline CSS (not a <style> block; most email clients strip it)

- Send it via SMTP using SendGrid's free tier or Mailtrap (a testing inbox, no real emails needed)

- Test rendering in at least 3 clients: Gmail (web), Outlook (desktop or web), and Apple Mail — take screenshots of each for your portfolio/interview talking points

- Note what broke and how you fixed it (e.g., Outlook's limited CSS support forcing a table-based fallback) — this specific debugging story is exactly what the JD's "debug websites and email newsletters" line is asking about

This is a small, contained piece of work (a few hours) but disproportionately valuable for this specific application.

## Optional: GenAI/LLM Triage Feature

Lowest priority — only add if the core tracker, deployment, and email pieces are done with time to spare.

- On ticket submission, call an LLM API (OpenAI or Claude) with the ticket description and ask it to suggest a category and priority level

- Show the suggestion to the agent as a pre-filled (editable) field, not an auto-applied decision — this is also the more honest/realistic pattern real support tools use

- Ties directly to your Medtronic bullet (AI-powered CI/CD tool using an internal GPT model) — gives you a consistent "I apply GenAI to real engineering problems" thread across the whole resume, not just a one-off mention

## Build Timeline (1 week of evenings)

| Day | Focus |
| --- | --- |
| 1–2 | Core .NET Web API + SQL schema (tickets, statuses) + Angular frontend skeleton (list + detail views) |
| 3 | Ticket intake, status updates, search — finish core feature scope |
| 4 | HTML email template + SMTP integration + cross-client testing |
| 5 | AWS EC2 setup, nginx config, Bash deploy script, get it live |
| 6 | Optional: LLM triage feature, if time allows |
| 7 | Polish, write the resume bullet, take screenshots for interview talking points, push to GitHub with a clear README |

If the week gets tight, cut the optional AI feature first, then trim the frontend polish — never cut the deployment or email steps, since those are the two gaps nothing else on your resume currently covers.

## Draft Resume Bullet (once built)

Client Ticket Tracker | Support Ticket Management System | C#, .NET, ASP.NET Core, Angular, SQL Server, AWS EC2, nginx

- Built and deployed a full-stack ticket-tracking app on AWS EC2 (Ubuntu, nginx reverse proxy) with a C#/.NET Web API, SQL Server backend, and Angular frontend; designed an HTML email escalation flow tested across Gmail, Outlook, and Apple Mail.

Adjust the numbers/specifics once it's actually built — don't quantify anything here you haven't measured.